KWEKWE POLYTECHNIC

National Diploma in Information Technology (ND3 IT)

Project Documentation

CHAPTER 6

Implementation and Post-Implementation Plan

CyberShield Hub

A Cybersecurity Awareness and Incident Response Platform

Student name: [Insert student name]

Registration number: [Insert registration number]

Supervisor: [Insert supervisor name]

Academic session: ND3 IT, January 2023

# 6.1 Introduction

This chapter explains how CyberShield Hub will be put into use in an organisation and how it will be supported after that. It has the pre-presentation plan, the documentation including the user manual, and the conversion and training plans.

# 6.2 Pre-Presentation

The pre-presentation is a rehearsal for the supervisor. After that it can be used for management and staff.

## 6.2.1 Presentation outline (about 15 minutes)

Table 6.1: Presentation outline

| Part | Content | Minutes |
| --- | --- | --- |
| 1. Title and problem | Why human error and informal incident handling are risks | 2 |
| 2. Objectives and scope | The SMART objectives and what is in and out of scope | 2 |
| 3. Solution overview | The architecture diagram and the three roles | 2 |
| 4. Live demonstration | Follow the script in 6.2.2 | 6 |
| 5. Quality evidence | 348 automatic tests and 24 live flow checks passed; controls (JWT, roles, audit, upload checks) | 1 |
| 6. Implementation and benefits | Conversion plan, training, expected benefits | 1 |
| 7. Conclusion and questions | Future plans; questions | 1 |

## 6.2.2 Demonstration script

- Log in as a normal user. Show the dashboard (security score and progress).

- Open a lesson and bookmark it. Take its quiz and show the result and tips.

- Open the phishing lab, check a link, choose red flags and show the feedback.

- Report an incident with an evidence file. Show the reference number.

- Log in as an officer. Open the SOC queue, assign the incident, move it to Investigating and add a note.

- Go back to the reporter and show the new timeline entry.

- Log in as an administrator. Publish an alert and show the notification. Manage a user and edit a lesson. Show the audit log and the CSV export.

- Show the mobile app: login, a quiz and an incident report.

## 6.2.3 Preparation checklist

- Start the server with demo data (python manage.py migrate, python manage.py seed_demo, python manage.py runserver) as described in LaunchMe.md.

- Start the web app with npm run dev, or build and serve it. Install the mobile app on a phone or emulator.

- Keep three browser profiles ready (user, officer, administrator) so that no one has to log in again during the demonstration.

- Keep two sample evidence files (a screenshot and a PDF) on the desktop.

- Prepare a back-up plan: screenshots or a short screen recording in case the network or server fails.

# 6.3 Documentation

Table 6.2: Project documents

| Document | Reader | Place |
| --- | --- | --- |
| Project chapters 1 to 7 and the combined document | Supervisor, examiners | docs/project-documentation/ |
| README and LaunchMe (install and run guide) | Administrators, developers | README.md, LaunchMe.md |
| Architecture notes | Developers | docs/architecture.md |
| API map and live Swagger pages | Developers | docs/api_endpoints.md, /api/v1/docs/ |
| Database schema | Database administrators | docs/database_schema.sql |
| Mobile README | Mobile developers | mobile/README.md |
| User manual | Users and officers | Section 6.3.1 |
| Administrator guide | System administrators | Section 6.3.2 |

## 6.3.1 User manual

### A. Getting started (all users)

- Open the CyberShield Hub address in your browser, or open the mobile app.

- Choose Create account. Enter your name, e-mail and a strong password (at least 10 characters). Submit the form.

- Sign in with your e-mail and password. If you forget the password, choose Reset password and follow the link.

- The Dashboard shows your security score, learning progress, quiz and phishing results, incidents and alerts.

- Use Account to change your profile or password. Always choose Sign out on a shared computer.

### B. Learn

Table 6.3: User manual: learning

| Task | Steps |
| --- | --- |
| Find a lesson | Training. Type in the search box or filter by category and difficulty. Select a card. |
| Read and track progress | Open the lesson and read it. Your progress is saved. Choose Mark complete at the end. |
| Bookmark a lesson | Select the bookmark icon on the lesson. |
| Take a quiz | Quizzes. Choose a quiz and check how many attempts are left. Start, answer every question before the timer ends, then submit. |
| Read your result | The result page shows your score, pass or fail, the correct answers with reasons, and lessons for your weak topics. |
| Practise phishing detection | Phishing lab. Open a message, check the sender and links, tick the red flags you see, choose Safe or Suspicious, then read the feedback. |

### C. Report and follow an incident

- Open Incidents, then Report incident.

- Write a clear title. Give the affected system, category, severity, the time it happened and a description of what you saw.

- Attach evidence such as screenshots, e-mails or logs. Allowed types: png, jpg, jpeg, pdf, txt, log, eml, msg. Each file can be up to 10 MB.

- Choose Save draft to finish later, or Submit. Write down the reference number (INC-date-code).

- Follow progress in Incidents. Open an incident to see its status and timeline.

Tip: report early. Do not delete the suspicious message and do not click links in it.

### D. Alerts

The bell shows the number of unread alerts. Open Alerts to read warnings. Mark one alert as read, or choose Mark all read.

### E. Cybersecurity officer tasks

Table 6.4: User manual: officers

| Task | Steps |
| --- | --- |
| Review the queue | SOC queue. Incidents are shown in columns by status, highest priority first. Use the heat map to compare severity with status. |
| Assign an incident | Open the incident. In the manage panel choose an officer and select Assign. |
| Change status | In the manage panel choose the new status (Investigating, Escalated, Resolved or Closed) and write a note. The timeline is updated by itself. |
| View analytics | Analytics. Read the training, quiz, phishing, incident and risk charts. |
| Check the audit log | Audit log. Filter or search, then choose Export CSV. |

### F. Administrator tasks

Table 6.5: User manual: administrators

| Task | Steps |
| --- | --- |
| Manage users | Admin, then Users. Activate or deactivate an account, change a role or reset the failed-login counter. |
| Manage content | Admin, then Content library. Choose Lessons, Quizzes, Simulations or Categories. Select New or Edit, then Save. |
| Set quiz rules | Admin, then Quiz settings. Set the pass score, time limit, attempts and question order. |
| Publish an alert | Alerts, then Publish alert. Enter a title, text, priority, audience and end date, then publish. |

### G. Troubleshooting

Table 6.6: User manual: troubleshooting

| Problem | What to do |
| --- | --- |
| Cannot log in | Check the e-mail and password. After many wrong tries, wait one minute. Ask an administrator if your account is deactivated. |
| The session ended | Sessions end for safety. Sign in again. |
| A file is refused | Check the type (png, jpg, jpeg, pdf, txt, log, eml, msg) and the size (under 10 MB). |
| Quiz says no attempts left | Ask an administrator to raise the attempt limit. |
| The page does not load | Check your network and try again. Tell IT if it continues. |

## 6.3.2 Administrator guide (installation summary)

- Install Python 3.12 or newer and Node.js 20 or newer (Flutter only for the mobile app).

- Copy .env.example to .env. Set DJANGO_SECRET_KEY, DJANGO_DEBUG=False, DJANGO_ALLOWED_HOSTS, CORS_ALLOWED_ORIGINS and the database settings (DB_ENGINE=mysql for real use).

- In backend/: make a virtual environment, run pip install -r requirements.txt and python manage.py migrate, then make the first administrator with python manage.py createsuperuser.

- Run the API behind a production web server with HTTPS. Build the web app with npm run build and serve the result.

- Check the health page (/health/) and the Swagger page (/api/v1/docs/).

- Do not run seed_demo on a real system. It creates sample accounts with a known password. Use it only for a training copy.

# 6.4 Conversion Plans

## 6.4.1 Choice of method

Table 6.7: Conversion methods

| Method | Description | Advantage | Risk |
| --- | --- | --- | --- |
| Direct | Stop the old way and start the new system on one day | Fast | High risk if something fails |
| Parallel | Run the old and new ways together for a time | Safe; results can be compared | Double work for staff |
| Pilot | Start with one department | Problems are found on a small scale | Slower overall |
| Phased | Add the modules one at a time | Spreads the training load | A longer time with mixed systems |

Recommended: a pilot followed by a phased roll-out, with the old incident spreadsheet kept in parallel for the first month. Training and quizzes are new activities, so nothing has to be replaced. Only incident reporting changes an existing process, and the parallel month is a safety net for it.

## 6.4.2 Conversion schedule

Table 6.8: Conversion schedule

| Stage | Activities | Time |
| --- | --- | --- |
| 1. Preparation | Set up the server, install, set up HTTPS, create administrator and officer accounts, load or write lessons, quizzes and simulations, test the backup | 1 week |
| 2. Data conversion | Create staff accounts. Enter open incidents from the spreadsheet through the incident form and write the original date in the description. Choose categories. | 1 week |
| 3. Pilot | One department (about 10 users) uses all modules. Collect feedback and fix problems. | 2 weeks |
| 4. Roll-out, phase 1 | All staff start training, quizzes and alerts | 2 weeks |
| 5. Roll-out, phase 2 | All staff start the phishing lab and incident reporting. The old spreadsheet continues in parallel. | 4 weeks |
| 6. Cut-over | The spreadsheet is frozen and archived. CyberShield Hub becomes the official record. | 1 day |

## 6.4.3 Data conversion

- Open incident records are entered again through the incident form. The system makes new reference numbers, and the old numbers and original dates are written in the description.

- Staff lists come from HR. Accounts are created by administrators or by self-registration, and users choose their own passwords.

- Earlier training attendance may be kept as a note. Scores start from zero.

## 6.4.4 Training plan

Table 6.9: Training plan

| Group | Content | Method | Time |
| --- | --- | --- | --- |
| All staff | Register, dashboard, lessons, quizzes, phishing lab, report an incident, alerts | Live demonstration and hands-on practice; user manual | 1 hour |
| Cybersecurity officers | SOC queue, assignment, status flow, timeline notes, analytics, audit log | Workshop with practice incidents | 3 hours |
| System administrators | Install, settings, users and roles, content, alerts, backup and restore | Technical workshop | 1 day |
| Management | Dashboards and what the numbers mean | Short briefing | 30 minutes |

## 6.4.5 Risks and back-up plans

Table 6.10: Roll-out risks

| Risk | Back-up plan |
| --- | --- |
| Server fails during roll-out | Daily database and media backups; tested restore; staff report by e-mail or paper until the system is back |
| Staff do not want to change | Support from management, short sessions, a message that reporting is blame-free |
| Poor network | Light pages and the mobile app |
| Wrong role given to a user | The administrator corrects it; the audit log records the change |

# 6.5 Post-Implementation Plan

Table 6.11: Post-implementation activities

| Activity | How often | Who |
| --- | --- | --- |
| Backup of the database and media files, and a restore test | Backup daily; restore test every three months | System administrator |
| Install security updates for Python, Django, Node packages and the operating system | Monthly; urgent updates at once | System administrator |
| Review the audit log for strange activity | Weekly | Cybersecurity officer |
| Add and refresh lessons, quizzes and phishing scenarios | Monthly | Administrator |
| Publish alerts about current threats | When needed | Administrator, with advice from officers |
| Post-implementation review: objectives met, user satisfaction, incident response times, quiz and phishing trends | 3 months and 12 months after start | Project owner and supervisor |
| Record and rank change requests | Always | Administrator |
| Run the automatic tests before every change goes live | Every change | Developer |

Measures of success for the review: the share of staff who finished lessons; the average quiz score and pass rate; the trend in phishing detection; the number of incidents reported and the average time from report to first assignment and to closure; and a user satisfaction rating.

Date: …………………     Supervisor sign: …………………     Student sign: …………………